NYI

LE VOYAGE, AUTREMENT.

MVP SPECIFICATION DOCUMENT

Strict Scope • Use Cases • Domain Model • State Machines • Automation

Implementation Directions for Engineering

Based on Document Fondateur V3 — September 2026

Version 1.1 — Includes System-Triggered & Onboarding Use Cases

Corridor prioritaires : Douala — Yaoundé — Bafoussam

# 1. Purpose of this Document

This document is the single source of truth for the implementation of the NYI Minimum Viable Product (MVP). It translates the V3 founding architecture into precise, implementable specifications.

It defines:

- What is strictly inside the MVP and what is explicitly deferred

- Actors, roles and permission scopes

- Core domain model and aggregate boundaries

- State machines for Ticket, Trip and Cash Session

- Human-triggered use cases with acceptance criteria

- System-triggered (automation) use cases with triggers, failure paths and race conditions

- Setup & onboarding flows required before a pilot can run

- Implementation sequencing and technical directions

Any feature not listed in the MVP Scope section is considered out of scope until the MVP is validated in production with a real operator.

# 2. MVP Objectives & Success Criteria

## 2.1 Primary Goal

Enable a transport operator to sell and control interurban tickets both online and at the counter using one single reservation engine, with proper branch scoping, cash reconciliation and offline boarding.

## 2.2 Success Criteria (Pilot)

- At least 1 real operator with ≥ 2 branches on the Douala–Yaoundé corridor

- Online + counter sales share the same seat inventory (zero double booking under normal concurrency)

- Passenger can buy without creating an account and receive a usable ticket (QR + SMS)

- Controller can validate tickets offline and synchronize later

- Cash session closes with expected vs actual balance and documented variance

- Manifest is generated automatically from confirmed tickets

- Seat holds expire automatically; stuck payments are reconciled automatically

- Trip cancellation triggers automatic refund workflow for issued tickets

- All sensitive actions are audited (who, when, what)

## 2.3 Non-Goals of the MVP

- Live GPS tracking

- Ticket resale marketplace

- Trust score / agency rating engine

- Full parcel / cargo logistics

- Predictive AI / advanced analytics

- Multiple payment providers beyond the primary Mobile Money integration

- Passenger accounts / loyalty program

- Multi-language full support beyond French (English can be secondary)

# 3. Strict MVP Scope

## 3.1 In Scope (Must be built)

| # | Capability |
| --- | --- |
| 1 | Search & Reservation (online) |
| 2 | Primary payment (MTN Mobile Money) |
| 3 | Ticket issuance: QR code + SMS fallback |
| 4 | Counter (guichet) sales using the same reservation engine |
| 5 | Operator → Branch hierarchy, roles & scoped dashboards |
| 6 | Bus & Driver management + Trip assignments |
| 7 | Offline ticket control / boarding |
| 8 | Automatic manifest + basic reporting |
| 9 | Cash register session & reconciliation |
| 10 | Audit trail, security basics & minimal support tools |
| 11 | System automation: hold expiry, payment recovery, mass refund, SMS retry, ticket lookup |
| 12 | Setup & onboarding: Operator, Branch, Staff accounts |

## 3.2 Explicitly Out of Scope (Deferred)

- Live GPS / real-time vehicle tracking

- Secondary ticket marketplace / resale

- Trust score or public agency ratings

- Full baggage & parcel module (beyond basic passenger luggage note)

- AI forecasting, dynamic pricing, advanced analytics

- Orange Money / Stripe / PayPal (after primary MoMo is stable)

- Passenger authentication / profiles

- CAMRAIL or urban mobility

- Multi-country expansion

# 4. Actors & Roles

## 4.1 External Actors

- Passenger — buys a ticket without creating an account

- Buyer (Diaspora / relative) — pays for a passenger who will travel

## 4.2 Operational Actors (authenticated)

| Role | Scope | Main Responsibilities |
| --- | --- | --- |
| NYI Admin | PLATFORM | Create operators, global configuration, support, audit overview |
| Operator HQ | OPERATOR | All branches, fleet, drivers, tariffs, consolidated reporting, finance, staff onboarding |
| Branch Manager | BRANCH | Sales, team, trips of the branch, cash, incidents of the branch, create cashiers |
| Cashier / Ticket Agent | BRANCH | Sell tickets at counter, open/close cash session, basic refunds (if permitted) |
| Operations Manager | OPERATOR / BRANCH | Create trips, assign bus & driver, manage replacements |
| Controller | Assigned Trips | Validate tickets (QR / reference), mark boarded / no-show, work offline |
| Driver | Assigned Trips | View assigned trip info, report basic incidents (minimal in MVP) |

## 4.3 Permission Model

DECISION: Use UserBranchMembership = userId + branchId + role + permissions + status.

A user may belong to several branches with different roles. Scope must be enforced at API level, query level and dashboard level.

- BRANCH scope → data and actions of one branch only

- OPERATOR scope → all branches of the operator

- PLATFORM scope → all operators

# 5. Core Domain Model (MVP)

## 5.1 Aggregate Roots

- Operator — transport company (legal entity)

- Branch — operational unit of an operator in a city/location

- Route — commercial relation Origin → Destination

- Trip — dated, sellable, controllable occurrence of a route

- Bus — asset of the operator

- Driver — person belonging to the operator

- Booking / Ticket — the commercial + travel document

- Payment — payment attempt / confirmation

- CashRegisterSession — cash drawer session of a cashier

- User — authenticated staff user

## 5.2 Key Relationships

- Operator 1 → N Branch

- Operator 1 → N Bus, 1 → N Driver

- Branch N → 1 Operator

- User N ↔ N Branch via UserBranchMembership

- Route is operated by one or more Operators

- Trip belongs to one Branch (departure), references a Route, optional Bus & Driver assignments

- Ticket belongs to one Trip, one Seat (if applicable), one Passenger, one Payment, one Channel

- CashRegisterSession belongs to one Branch + one Cashier

## 5.3 Important Design Rules

DECISION: Passenger has no mandatory account. Passenger data lives inside the Booking/Ticket.

DECISION: Buyer and Passenger are distinct concepts.

DECISION: Bus is never permanently tied to a Driver. Assignment is always at Trip level.

DECISION: Online and Counter sales share the exact same seat inventory and reservation engine.

DECISION: All sensitive actions must be audited (user, timestamp, before/after or action type).

DECISION: System jobs (hold expiry, payment recovery, mass refund, SMS retry) are first-class and must have explicit failure handling.

# 6. State Machines

## 6.1 Trip Lifecycle

| State | Meaning |
| --- | --- |
| DRAFT | Being prepared by operations |
| SCHEDULED | Planned, not yet open for sale |
| OPEN_FOR_SALE | Accepting bookings |
| BOARDING | Boarding in progress |
| DEPARTED | Departure recorded |
| ARRIVED | Arrival recorded |
| CANCELLED | Trip cancelled — triggers automatic mass-refund workflow for issued tickets |

Allowed transitions must be enforced in the domain layer. Replacing a bus or a driver does not change the Trip identity; it creates an assignment history entry.

## 6.2 Ticket / Booking Lifecycle

| State | Meaning |
| --- | --- |
| HELD | Seat temporarily reserved (short TTL, typically 10–15 min) |
| PENDING_PAYMENT | Waiting for payment confirmation |
| CONFIRMED | Payment confirmed, ticket ready to issue |
| ISSUED | Ticket issued (QR + SMS available) |
| CHECKED_IN | Validated by controller before boarding |
| BOARDED | Passenger boarded |
| COMPLETED | Trip finished |
| CANCELLED / REFUNDED | Cancelled or refunded according to rules |
| NO_SHOW / EXPIRED | Did not board or hold expired |

Seat holds must expire automatically and release capacity. Concurrent reservations on the same seat must be prevented by transactional locking or equivalent optimistic concurrency control.

## 6.3 Cash Register Session

- OPEN — session opened with initial float

- ACTIVE — sales and refunds recorded

- CLOSING — cashier declares actual cash

- CLOSED — expected vs actual calculated, variance documented

- PENDING_APPROVAL — variance exceeds threshold; waiting for Branch Manager / supervisor

- APPROVED / REJECTED — supervisor decision on significant variance

# 7. Human-Triggered Use Cases

## UC-01 — Search available trips

Actor: Passenger (anonymous) or Cashier

Goal: Find sellable trips for a given origin, destination and date.

Main flow:

- User selects origin city, destination city and travel date

- System returns list of OPEN_FOR_SALE trips with operator, departure time, available seats, price

- User can filter or sort by time / price / operator

Acceptance:

- Only trips in OPEN_FOR_SALE status are returned

- Seat availability is real-time (or near real-time)

- Results respect operator/branch visibility rules for staff

## UC-02 — Reserve a seat (online)

Actor: Passenger (anonymous)

Goal: Hold a seat and prepare a booking.

Main flow:

- Passenger selects a trip and a seat (or class)

- System creates a Booking in HELD state with short TTL (e.g. 10–15 min)

- Passenger enters required passenger data (name, phone) and optional buyer data

- Passenger proceeds to payment

Acceptance:

- Seat cannot be held by two concurrent sessions

- Hold expires and seat is released if payment is not completed (see SYS-01)

- No passenger account is required

## UC-03 — Pay with MTN Mobile Money

Actor: Passenger or Buyer

Goal: Confirm payment and move booking to CONFIRMED / ISSUED.

Main flow:

- System initiates MoMo payment request via payment adapter

- User completes payment on their phone

- Callback or polling confirms success

- Booking becomes CONFIRMED then ISSUED

- QR code is generated and SMS with reference/code is sent

Acceptance:

- No ticket is issued without a confirmed payment transaction

- Payment adapter is isolated behind a port (domain independent of provider)

- Idempotent handling of callbacks

- Stuck PENDING_PAYMENT bookings are recovered by SYS-02

## UC-04 — Issue ticket (QR + SMS)

Actor: System

Goal: Deliver a usable travel document.

Main flow:

- After CONFIRMED, system generates a signed QR token (JWT or equivalent)

- System generates a short numeric or alphanumeric fallback code

- SMS is sent to passenger phone with trip summary + code

- Ticket is available for display

Acceptance:

- QR is single-use or time-bound and signed

- Fallback code works without internet for the passenger

- SMS delivery failures are retried and escalated (see SYS-04)

- Ticket contains: operator, route, date/time, seat (if any), passenger name, reference

## UC-05 — Counter sale (guichet)

Actor: Cashier

Goal: Sell a ticket at the physical counter using the same engine.

Main flow:

- Cashier opens or continues an active CashRegisterSession

- Cashier searches trips (same as UC-01)

- Cashier selects trip + seat and enters passenger data

- Payment is recorded (cash or MoMo)

- Ticket is issued and printed or shown

- Sale is linked to the cash session

Acceptance:

- Counter and online cannot sell the same seat

- Every counter sale belongs to an open cash session

- Cashier only sees data of his/her branch

## UC-06 — Open / Close cash session

Actor: Cashier (+ Branch Manager for approval if needed)

Goal: Proper cash reconciliation.

Main flow (open):

- Cashier starts session with opening float

- System records opening balance, cashier, branch, timestamp

Main flow (close):

- Cashier requests close

- System calculates expected balance from sales − refunds + opening

- Cashier enters actual counted cash

- Variance is stored with optional reason

- If |variance| ≤ threshold → session CLOSED

- If |variance| > threshold → session PENDING_APPROVAL

Alternate flow — Supervisor approval:

- Branch Manager is notified of variance requiring approval

- Manager reviews sales list, variance reason, and decides APPROVED or REJECTED

- If APPROVED → session CLOSED with approval audit entry

- If REJECTED → session remains open or is escalated; no silent acceptance of unexplained shortfall

Acceptance:

- No sale is possible outside an open session for that cashier

- Expected vs actual is always computed by the system, never entered as a free total

- Significant variance cannot be closed without explicit supervisor action

## UC-07 — Create and open a Trip

Actor: Operations Manager

Goal: Make a dated trip available for sale.

Main flow:

- Select Route (origin–destination) and departure Branch

- Set departure date/time, capacity (or inherit from bus later), base price

- Create Trip in DRAFT or SCHEDULED

- Optionally assign Bus and Driver (or leave for later)

- Transition Trip to OPEN_FOR_SALE when ready

Acceptance:

- Only authorized roles can create/open trips for their scope

- A trip cannot accept bookings until OPEN_FOR_SALE

- Price and capacity are stored on the Trip (or linked OperatorRoute)

## UC-08 — Assign bus and driver to a trip

Actor: Operations Manager

Goal: Prepare the operational resources of a trip.

Main flow:

- Select a SCHEDULED or OPEN_FOR_SALE trip

- Assign a Bus (capacity must be compatible)

- Assign a Driver

- System records assignment with timestamp and actor

Acceptance:

- A bus or driver can be reassigned later; history is kept

- Replacement creates an audit entry

## UC-09 — Control & boarding (online + offline)

Actor: Controller

Goal: Validate tickets and mark boarding status.

Main flow (online):

- Controller opens the trip manifest

- Scans QR or searches by reference / SMS code

- System marks ticket CHECKED_IN then BOARDED

Main flow (offline):

- Controller has previously downloaded the trip manifest

- Validation is performed locally against the cached list

- Results are queued and synchronized when connectivity returns

Acceptance:

- Same ticket cannot be boarded twice without detection

- Offline rules (conflict, expiry, resync) are defined and tested

- Manifest is derived from issued tickets, not rebuilt manually

## UC-10 — Generate manifest

Actor: System / Branch Manager / Controller

Goal: Produce the official list of passengers for a trip.

Acceptance:

- Manifest contains only valid (ISSUED or later) tickets

- Shows seat, passenger name, phone, status (boarded / no-show)

- Can be exported (PDF or simple print view)

## UC-11 — Basic refund (controlled)

Actor: Cashier or Branch Manager (permission required)

Goal: Refund a ticket under defined rules.

Acceptance:

- Only authorized roles can refund

- Refund is linked to original payment and audited

- Seat is released if rules allow

## UC-12 — Diaspora purchase for a relative

Actor: Buyer (different from Passenger)

Goal: Pay for someone else.

Acceptance:

- Buyer and Passenger fields are distinct

- Ticket always identifies the real traveller

- Confirmation can be sent to passenger phone

- Passenger still needs no account

## UC-13 — Scoped dashboards

Actor: Branch Manager / Operator HQ / NYI Admin

Goal: See relevant operational data.

Branch dashboard: today’s trips, sales, occupancy, cash, basic incidents.

Operator dashboard: consolidation of all branches.

Acceptance: a Branch Manager never sees another branch’s data.

## UC-14 — Passenger ticket lookup / resend

Actor: Passenger (anonymous) or Cashier / Support

Goal: Recover a lost ticket or SMS.

Main flow:

- User provides phone number + ticket reference (or last 4 digits + travel date)

- System locates the matching ISSUED ticket

- System resends SMS with QR reference / fallback code

- Optionally shows ticket details on screen (counter or limited web view)

Acceptance:

- Works without a passenger account

- Rate-limited to prevent abuse

- Only returns tickets that match the provided identity factors

- Action is audited when performed by staff

# 7.5 System-Triggered Use Cases (Automation)

These use cases have Actor = System. They are mandatory for a production-safe MVP. Each must have a clear trigger, success path, failure path and race-condition handling.

## SYS-01 — Seat hold expiry

Actor: System (scheduler / background job)

Trigger: Booking in HELD state whose holdExpiresAt ≤ now.

Main flow:

- Job runs at fixed interval (e.g. every 60 seconds)

- Select all HELD bookings past expiry

- For each: transition to EXPIRED, release seat, write audit entry

Race condition:

- If MoMo payment confirmation arrives at the exact moment of expiry, payment confirmation wins: booking moves to CONFIRMED and seat is kept. Expiry job must re-check state under the same transactional lock.

Failure path:

- If the job itself fails or lags, the next run must be idempotent (re-process only still-HELD expired rows).

- Alert if number of expired holds in a run exceeds a threshold (possible clock or lock issue).

Acceptance:

- No seat remains blocked after hold TTL under normal operation

- Payment that confirms during expiry window still produces a valid ticket

## SYS-02 — Payment reconciliation / webhook recovery

Actor: System (scheduler)

Trigger: Booking in PENDING_PAYMENT older than N minutes (configurable, e.g. 8–12 min).

Main flow:

- Job selects stuck PENDING_PAYMENT bookings

- For each, call MoMo status API (or equivalent) with the payment reference

- If provider says SUCCESS → transition to CONFIRMED → ISSUED, send ticket SMS

- If provider says FAILED / NOT_FOUND → transition to EXPIRED / CANCELLED, release seat

- If provider still PENDING → leave for next cycle (up to a max age)

Failure path:

- If MoMo status API is unreachable, retry with backoff; do not mark as failed

- After max age (e.g. 30–45 min) without success → mark as failed, release seat, notify support queue

Acceptance:

- A passenger who actually paid is not told the booking expired

- A passenger who did not pay does not keep a seat indefinitely

- All transitions are audited with provider response snapshot

## SYS-03 — Automatic mass refund on trip cancellation

Actor: System

Trigger: Trip transitions to CANCELLED.

Main flow:

- On CANCELLED, system selects all tickets in ISSUED / CONFIRMED / CHECKED_IN for that trip

- For each eligible ticket: create Refund in PENDING, call payment provider refund API (MoMo)

- On refund success → ticket REFUNDED, seat released (if still relevant)

- Notify passenger by SMS of cancellation + refund status

- Produce a cancellation report for the operator (count, amounts, failures)

Failure path:

- If individual refund fails, mark that refund FAILED and enqueue for retry / manual intervention

- Do not block the whole batch on one failure

- Branch Manager / Operator HQ sees a list of failed refunds to resolve

Acceptance:

- No ISSUED ticket on a CANCELLED trip remains without a refund attempt

- Refunds are automatic; staff do not refund ticket-by-ticket by default

- Target: majority of refunds completed within a defined window (e.g. 2 hours under normal provider conditions)

## SYS-04 — SMS delivery failure / retry

Actor: System

Trigger: SMS send returns failure or no delivery receipt within timeout.

Main flow:

- On ticket ISSUED, system sends SMS via SMS adapter

- If immediate failure or no delivery confirmation → schedule retries (e.g. 3 attempts with backoff)

- After final failure → mark notification FAILED, raise support/ops alert, keep ticket still valid (QR exists)

Failure path:

- Invalid number → do not retry endlessly; mark and surface to support

- Provider outage → backoff and resume when healthy

Acceptance:

- Transient SMS failures are retried automatically

- Passenger can still recover ticket via UC-14 even if SMS never arrived

- Ops can see SMS failure rate per day

## SYS-05 — Manifest derivation

Actor: System

Trigger: Request for manifest (by Controller, Branch Manager, or scheduled pre-departure job).

Main flow:

- System queries all tickets of the trip in ISSUED or later non-cancelled states

- Builds ordered list (by seat or by booking time)

- Caches snapshot for offline download by controllers

Acceptance:

- Manifest is never typed or rebuilt from cash totals

- Changes after snapshot (late boarding status) are reflected on next sync

# 7.6 Setup & Onboarding Use Cases

These are prerequisites. Without them the human and system use cases cannot run in a real pilot.

## ONB-01 — Onboard Operator and first Branch

Actor: NYI Admin (or authorized Operator HQ after initial bootstrap)

Goal: Create the legal entity and its first operational unit.

Main flow:

- Create Operator: legal name, license number, contact, default commission rate, status

- Create first Branch: name, city, address/landmark, local phone, status

- Link Branch to Operator

- Optionally define first Terminal / point of sale under the Branch

- Record commercial terms (commission, settlement rules) as agreed

Acceptance:

- Operator and Branch exist with ACTIVE status before any trip or sale

- All subsequent data of that operator is scoped under it

- Audit entry for creation

## ONB-02 — Onboard staff (create User + membership)

Actor: NYI Admin / Operator HQ / Branch Manager (according to hierarchy)

Goal: Give a person access with the correct role and scope.

Main flow:

- Create User (phone, name, credentials or invite link)

- Create UserBranchMembership: user + branch + role + permissions + status

- User can log in and only sees data of assigned branch(es)

Hierarchy rules:

- NYI Admin can create Operator HQ users

- Operator HQ can create Branch Managers and Operations Managers for its branches

- Branch Manager can create Cashiers / Ticket Agents and Controllers for its own branch

Acceptance:

- No staff can act without a membership

- Scope is enforced on first login

- Deactivation / suspension of membership immediately blocks access

- Temporary delegation (limited permissions + expiry) is supported if needed for pilot

## ONB-03 — Seed catalog (Cities & Routes)

Actor: NYI Admin or Operator HQ

Goal: Make searchable origin/destination pairs available.

Main flow:

- Create or import Cities (name, region)

- Create Routes (origin city, destination city)

- Link Operator to Routes it operates (with optional default price / capacity)

Acceptance:

- UC-01 and UC-07 cannot function without at least one Route linked to the pilot Operator

# 8. Implementation Directions

## 8.1 Recommended Technical Approach

- Hexagonal / Clean Architecture (domain independent of frameworks and providers)

- Modular monolith for MVP (one deployable, clear module boundaries)

- PostgreSQL as primary store

- Explicit state machines in domain layer

- Payment and SMS behind ports/adapters

- Optimistic locking or equivalent for seat inventory

- JWT or signed tokens for QR

- Offline-first design for the controller application

- Background job runner for SYS-01 to SYS-05 (with monitoring and alerting)

## 8.2 Suggested Module Breakdown

- identity / auth (staff only)

- organization (Operator, Branch, memberships, onboarding)

- catalog (City, Route)

- fleet (Bus, Driver, assignments)

- trip (Trip lifecycle)

- booking (reservation, seat hold, ticket)

- payment (MoMo adapter + reconciliation job)

- cash (CashRegisterSession)

- boarding (manifest, control, offline sync)

- notification (SMS adapter + retry)

- jobs (hold expiry, payment recovery, mass refund)

- reporting (basic dashboards)

- audit

## 8.3 Implementation Sequence (Recommended)

- Organization: Operator, Branch, User, memberships, basic auth (ONB-01, ONB-02)

- Catalog: Cities, Routes (ONB-03)

- Trip: create, open for sale, basic states (UC-07)

- Booking engine: hold, seat inventory, concurrency protection (UC-02)

- Hold expiry job (SYS-01)

- Payment adapter (MTN MoMo sandbox → production) (UC-03)

- Payment reconciliation job (SYS-02)

- Ticket issuance (QR + SMS) (UC-04) + SMS retry (SYS-04)

- Counter sale flow + CashRegisterSession (UC-05, UC-06)

- Bus & Driver + assignments (UC-08)

- Controller app (online first, then offline) (UC-09)

- Manifest + basic reporting (UC-10, SYS-05)

- Trip cancellation + mass refund (SYS-03)

- Ticket lookup / resend (UC-14)

- Audit & hardening + Law 2024/017 compliance checks

- Pilot with one operator

## 8.4 Critical Technical Rules

- Never issue a ticket without a confirmed payment record

- Seat capacity is a hard constraint enforced transactionally

- All money movements are derived from domain events, not manual totals

- Every state change of Ticket and Trip is recorded

- Branch scoping is enforced in every query that returns commercial data

- Offline boarding must define conflict resolution before production

- Background jobs must be idempotent and observable

- Payment confirmation always wins over hold expiry in a race

# 9. Non-Functional Requirements (MVP)

## 9.1 Security & Data Protection

- Least privilege per role

- Staff authentication (JWT / OIDC)

- Audit log for sales, refunds, assignments, cancellations, cash close

- Secrets outside source code

- HTTPS only in production

- Compliance with Cameroon Law n°2024/017 of 23 December 2024 on personal data protection (in force since June 2026): lawful basis for processing passenger name and phone, retention policy, access rights, and secure storage. A short data-processing note must be prepared before the pilot goes live.

## 9.2 Reliability & Concurrency

- No double booking of the same seat under normal concurrent load

- Idempotent payment callbacks and job runs

- Graceful degradation when SMS or payment provider is temporarily unavailable

- Automatic recovery of stuck PENDING_PAYMENT bookings

## 9.3 Offline

- Controller can download manifest and validate tickets without network

- Sync protocol with conflict detection on reconnection

- Clear rules for expired offline data

## 9.4 Observability

- Structured logs

- Basic metrics (sales, failures, payment success rate, job success rate, SMS failure rate)

- Error tracking and alerts on job failures and high variance cash sessions

# 10. Global Acceptance Checklist

- Passenger can buy a ticket end-to-end without an account

- Counter sale uses the same seat inventory as online

- QR + SMS ticket can be validated by controller

- Controller works offline and synchronizes correctly

- Cash session produces expected vs actual balance; significant variance requires supervisor

- Manifest matches issued tickets and is generated automatically

- Branch Manager cannot see other branches

- Bus and driver can be replaced with full audit trail

- Seat holds expire automatically; race with payment is handled safely

- Stuck payments are reconciled automatically

- Trip cancellation triggers automatic refund attempts for issued tickets

- SMS failures are retried; passenger can still recover ticket via lookup

- Operator, Branch and Staff can be onboarded through defined flows

- All sensitive actions are attributable

- Primary payment provider (MTN MoMo) works in production conditions

- Passenger personal data handling is consistent with Law 2024/017

# 11. After MVP Validation

Only after a successful pilot with real operators and measurable metrics (sales success rate, manifest accuracy, cash reconciliation quality, controller adoption, refund success rate) should the following be considered:

- Additional payment methods

- Richer notifications

- Basic baggage handling

- Live tracking (with security constraints)

- Deeper analytics

- Parcel module

- Expansion to more corridors and operators

# 12. Final Directive

This MVP is intentionally narrow. Its purpose is to prove that NYI can become the operational system of record for a real transport company — not merely a frontend for ticket sales.

Engineering must resist scope creep. Every new request during development must be evaluated against the list in section 3.1. If it is not on that list, it goes to the backlog.

Automation (hold expiry, payment recovery, mass refund, SMS retry) is not optional polish — it is part of the definition of done for a production pilot.

The measure of success is a working pilot on the Douala–Yaoundé corridor with one operator, clean manifests, reconciled cash, automatic recovery of edge cases, and controllers who prefer the digital flow to paper.

NYI — Le Voyage, Autrement.

MVP Specification v1.1 — Ready for Implementation